|  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 12:50 PM | 13:18 PM | 13:42 PM | 16:16 PM | 17:02 PM | 17:46 PM | 18:02 PM | 18:30 PM | 21:30 PM | 1:02 AM | 5:18 AM | 6:31 AM | 12:38 PM |

QA does manual testing of bug that caused chemspill

**Using a chemspill as example**

**Complete Release Timeline**

Win32 repacks start

QA does automated testing of builds

Updates complete & trigger update verify

Signing is completed and l10n verification& updates triggered

Mac, Win32, Linux64 partner repacks start

Linux partner repacks start

Mac repacks start

Linux64 repacks start

Linux l10n repacks start

Autosign is started on keymaster while builds are created

Tagging ends, builds & source bundle builder triggered

Tagging starts

Go to build email from driver

Android builds are signed and verified

QA signs off on mobile builds

Updates are pushed to internal mirrors & QA runs automated update verification tests